# NEXFLOW

## End-to-End Project Implementation, Architecture, Strategy and Execution Plan

Team: NexGen
Smart India Hackathon 2026
Problem Statement: SIH26205
Theme: Transportation & Logistics
Category: Software
Pilot Context: Kolkata Burrabazar / Posta Trade District

# 1. PROJECT OVERVIEW

## 1.1 Project Name

NexFlow — Urban Freight Intelligence Layer

## 1.2 Tagline

Predict Freight Pressure → Allocate Curb Access → Reroute Fleets → Measure Outcomes

## 1.3 Core Idea

NexFlow is an AI-powered urban freight operations platform designed for dense commercial districts where road congestion and limited loading-bay capacity jointly create delivery delays.

The core idea is simple:

The urban-freight problem is not just a routing problem. A freight vehicle can have the fastest road route and still lose time because the loading bay is occupied. NexFlow therefore optimizes the road and the curb together.

NexFlow predicts near-term freight pressure, generates route and loading-bay candidates, jointly assigns vehicles, deliveries and curb slots, and continuously re-optimizes when incidents or operational changes occur.

The MVP is focused on the Kolkata Burrabazar/Posta trade district, using real OpenStreetMap road geometry and a controlled freight/vehicle simulation.

# 2. PROBLEM STATEMENT

Dense urban freight districts experience several simultaneous constraints:

- High delivery demand during peak hours.

- Limited legal loading/curb capacity.

- Vehicles circulating while searching for loading space.

- Double parking and queue formation.

- Delivery-window violations.

- Road closures and incidents.

- Multiple fleet operators independently making routing decisions.

- Inadequate coordination between road movement and curb access.

- Driver connectivity failures.

Traditional navigation systems mainly answer:

“What is the fastest road route from A to B?”

NexFlow answers:

“Which vehicle should serve which freight job, through which route, at what time, and at which loading bay, while respecting road, vehicle, delivery and curb constraints?”

# 3. WHY EXISTING ROUTING IS NOT ENOUGH

## Standard Navigation

Origin

↓

Destination

↓

Fastest Route

It generally focuses on movement through the road network.

## NexFlow

Freight Demand

↓

Traffic / ETA Prediction

↓

Vehicle Selection

↓

Route Candidate Generation

↓

Loading-Bay Candidate Generation

↓

Joint Optimization

↓

Vehicle + Route + Bay + Time

↓

Live Driver Dispatch

The key differentiator is:

NexFlow performs joint road-and-curb optimization instead of point-to-point routing alone.

# 4. PILOT CONTEXT

## Pilot Area

Burrabazar / Posta Trade District, Kolkata

The pilot should remain bounded rather than claiming city-wide deployment.

### Pilot objective

Demonstrate that a coordinated freight policy can improve:

- last-mile idle time,

- loading-bay turnover,

- distance per order,

- delivery-window adherence.

The prototype should use:

- real road geometry,

- real geospatial relationships,

- controlled delivery data,

- controlled vehicle simulation,

- deterministic incidents,

- reproducible baseline-vs-NexFlow experiments.

# 5. PRIMARY OBJECTIVES

- Build an operational digital model of a freight-dense urban zone.

- Represent vehicles, deliveries, road segments, loading bays and incidents.

- Predict near-term freight/traffic conditions.

- Generate feasible route candidates.

- Generate feasible loading-bay/time-slot candidates.

- Jointly optimize vehicle assignment, route and loading slot.

- Re-optimize when an incident or operational conflict occurs.

- Dispatch decisions to fleet operators and drivers.

- Keep drivers operational during temporary connectivity failures.

- Measure the difference between baseline routing and NexFlow.

- Provide an integration layer suitable for existing municipal ICCC infrastructure.

- Build a commercially viable B2G/B2B premium product.

# 6. MVP SCOPE

## MUST IMPLEMENT

- React web dashboard.

- Driver web/mobile application or PWA.

- Node.js + Express API.

- PostgreSQL + PostGIS.

- Redis.

- Self-hosted OSRM.

- XGBoost inference service.

- OR-Tools CP-SAT optimization.

- Vehicle simulator.

- Delivery simulator.

- Loading-bay model.

- Incident simulator.

- Dynamic rerouting.

- KPI dashboard.

- Baseline-vs-NexFlow experiment.

- Offline Driver Cache.

- Store-and-forward telemetry.

- ULIP-aligned adapter contract.

- ICCC mock integration.

## PRODUCTION ROADMAP

- ST-GCN road-graph prediction.

- Authorized ULIP integration.

- Municipal ICCC connectors.

- Real fleet feeds.

- More advanced traffic feeds.

- WhatsApp/SMS provider integration.

- Multi-city deployment.

- Enterprise billing and tenant isolation.

# 7. SYSTEM ARCHITECTURE

The architecture has four primary horizontal layers.

┌─────────────────────────────────────────────────────┐

│ 1. DATA INGESTION                                   │

│ OSM | GTFS | Weather | GPS | Orders | Incidents    │

└───────────────────────┬─────────────────────────────┘

↓

┌─────────────────────────────────────────────────────┐

│ 2. DATA & STATE                                     │

│ PostgreSQL | PostGIS | Redis                       │

└───────────────────────┬─────────────────────────────┘

↓

┌─────────────────────────────────────────────────────┐

│ 3. AI + OPTIMIZATION                                │

│ XGBoost | OSRM | OR-Tools CP-SAT                   │

└───────────────────────┬─────────────────────────────┘

↓

┌─────────────────────────────────────────────────────┐

│ 4. API + DISPATCH                                   │

│ FastAPI | Node.js | Socket.IO | React | Driver App │

└─────────────────────────────────────────────────────┘

# 8. ARCHITECTURE COMPONENT RESPONSIBILITIES

## Data Ingestion

### OpenStreetMap

Provides:

- road network,

- geometry,

- intersections,

- road segments,

- street structure.

### GTFS

Used for transit-data interoperability.

Potential sources:

- Delhi Open Transit Data.

- Kochi Metro open data.

### Weather

Used for:

- rainfall,

- temperature,

- forecast conditions,

- weather-aware ETA/demand features.

### GPS

Provides:

- latitude,

- longitude,

- timestamp,

- speed,

- heading,

- accuracy.

### Orders

Provides:

- pickup,

- destination,

- delivery window,

- weight,

- priority,

- zone.

### Incidents

Provides:

- road closure,

- accident,

- queue,

- bay conflict,

- temporary restriction.

# 9. DATA & STATE LAYER

## PostgreSQL

Primary transactional system.

Stores:

- users,

- fleets,

- vehicles,

- deliveries,

- bays,

- bay slots,

- road segments,

- incidents,

- route plans,

- route candidates,

- predictions,

- optimization runs,

- telemetry,

- event logs.

## PostGIS

Provides:

- spatial storage,

- nearest-neighbour search,

- geographic filtering,

- road/bay intersection queries,

- zone queries,

- route geometry storage.

Important indexes:

CREATE INDEX idx_bays_geom

ON bays USING GIST (geom);

CREATE INDEX idx_roads_geom

ON road_segments USING GIST (geom);

CREATE INDEX idx_vehicle_geom

ON vehicles USING GIST (geom);

## Redis

Use Redis for hot state:

- current vehicle positions,

- driver online/offline status,

- Socket.IO state,

- temporary assignment state,

- pub/sub events,

- fast dashboard updates.

PostgreSQL remains the durable source of truth.

# 10. AI LAYER

## MVP AI Model

Use:

XGBoost

for:

- freight-demand prediction,

- ETA prediction,

- traffic-risk prediction.

This is appropriate for the MVP because the data is initially tabular and includes features such as:

- hour,

- day of week,

- historical demand,

- recent demand,

- rainfall,

- vehicle count,

- speed,

- incident state,

- zone,

- distance,

- delivery priority.

# 11. DEMAND PREDICTION

## Input

hour

weekday

holiday

zone

orders_last_15m

orders_last_1h

orders_last_24h

orders_last_7d

active_vehicle_count

rainfall

temperature

traffic_index

## Output

predicted_orders_15m

predicted_orders_30m

predicted_orders_60m

confidence

Example:

Zone: Posta-03

Current orders: 31

Predicted 30-min demand: 46

Risk: HIGH

Confidence: 0.88

# 12. ETA PREDICTION

## Input

distance

historical_segment_speed

current_speed

road_type

time_of_day

day_of_week

rainfall

incident_flag

route_length

## Output

predicted_eta_seconds

confidence

The ETA prediction becomes an input to the optimization engine.

# 13. TRAFFIC-RISK PREDICTION

At MVP level:

LOW

MEDIUM

HIGH

Input features:

road_segment

speed

speed_variance

vehicle_count

historical_speed

rainfall

incident

time_of_day

nearby freight demand

Output:

congestion_probability

risk_level

forecast_horizon

confidence

# 14. PRODUCTION AI ROADMAP — ST-GCN

After sufficient road-segment history is accumulated, the traffic model can be upgraded to a spatio-temporal graph model.

Represent the city as:

Road Network = Graph

Nodes

→ road segments / intersections

Edges

→ connectivity between segments

Node Features

→ speed

→ volume

→ rainfall

→ incidents

→ freight density

ST-GCN can then predict road-state evolution over a 15–60 minute horizon.

This is a production roadmap item and should not be falsely presented as an already implemented MVP component.

# 15. EXACT CORE ALGORITHM

NexFlow is not merely an AI predictor.

The system uses a two-part intelligence pipeline:

Prediction

↓

Optimization

### Prediction asks:

What is likely to happen?

### Optimization asks:

What should we do?

# 16. ALGORITHM PIPELINE

Current State

↓

XGBoost Prediction

↓

Predicted Traffic / ETA / Demand

↓

OSRM Candidate Routes

↓

PostGIS Feasible Loading Bays

↓

CP-SAT Optimization

↓

Vehicle + Delivery + Route + Bay Slot

↓

Dispatch

# 17. DECISION VARIABLES

For delivery j, vehicle v, bay b and time slot t:

### Vehicle assignment

u(j,v) ∈ {0,1}

1 if delivery j is assigned to vehicle v.

### Route selection

x(i,j,v) ∈ {0,1}

1 if vehicle v uses arc i → j.

### Bay-slot assignment

y(j,b,t) ∈ {0,1}

1 if delivery j gets bay b at slot t.

### Service start

s(j)

The service time for delivery j.

### Lateness

late(j) ≥ 0

### Reroute indicator

reroute(j) ∈ {0,1}

# 18. INTUITIVE OBJECTIVE

The main optimization objective is:

MINIMIZE

Delivery Delay

+

Curb Waiting

+

Late Penalties

+

Unnecessary Distance

+

Rerouting Cost

Mathematically:

minimize

α Σ Delay_j

+ β Σ CurbWait_j

+ γ Σ Late_j

+ δ Σ Distance_ij x_ijv

+ ε Σ Reroute_j

# 19. CONSTRAINTS

## Vehicle capacity

Σ weight_j × u(j,v) ≤ capacity_v

## Delivery assignment

Σ_v u(j,v) = 1

unless explicitly allowing deferral.

## Delivery windows

window_start_j ≤ service_start_j

Lateness beyond the ending window is penalized.

## Bay exclusivity

Two overlapping jobs cannot occupy the same loading bay.

Σ y(j,b,t) ≤ 1

for overlapping slots.

## Road closure

If a road segment is closed:

x(i,j,v) = 0

for the affected arc.

## Fleet availability

Only available vehicles can be assigned.

# 20. WHY CP-SAT FOR MVP

The mathematical problem contains:

- binary assignment,

- scheduling,

- capacity,

- exclusivity,

- routing,

- time-window constraints.

Therefore OR-Tools CP-SAT is a practical MVP solver.

The architecture remains compatible with a more conventional MILP formulation if required later.

# 21. ROLLING-HORIZON OPTIMIZATION

Instead of solving once per day, NexFlow uses a rolling horizon.

Example:

Horizon = next 30–60 minutes

Every fixed interval or major event:

1. Read current state.

2. Freeze completed actions.

3. Predict future conditions.

4. Generate new routes.

5. Generate bay slots.

6. Solve CP-SAT.

7. Dispatch.

8. Monitor.

9. Re-solve when conditions change.

Triggers include:

- road closure,

- bay conflict,

- significant ETA drift,

- demand surge,

- vehicle failure,

- stale GPS,

- operator override.

# 22. ROUTE CANDIDATE GENERATION WITH OSRM

OSRM performs route calculations.

Use:

### Route API

For candidate path geometry.

### Table API

For travel-time and distance matrices.

### Match API

For GPS map matching.

The architecture should use self-hosted OSRM for the live SIH demo so that external traffic-API quotas do not become a demo dependency.

# 23. BAY CANDIDATE GENERATION

For each delivery:

1. Query nearby loading bays.

2. Remove unavailable bays.

3. Check vehicle/bay compatibility.

4. Determine expected arrival time.

5. Generate nearby time slots.

6. Compute expected curb wait.

7. Send feasible candidates to CP-SAT.

Example:

Delivery D-102

Bay B-11

17:30–17:40

distance = 72 m

Bay B-15

17:35–17:45

distance = 54 m

Bay B-18

17:25–17:35

OCCUPIED

Candidates:

B-11

B-15

# 24. COMPLETE PROJECT WORKFLOW

┌──────────────┐

│ DATA SOURCES │

└──────┬───────┘

↓

┌──────────────┐

│ DATA INGEST  │

└──────┬───────┘

↓

┌──────────────┐

│ NORMALIZE    │

│ + MAP MATCH  │

└──────┬───────┘

↓

┌──────────────┐

│ AI PREDICT   │

│ Demand/ETA   │

│ Traffic      │

└──────┬───────┘

↓

┌───────────┴───────────┐

↓                       ↓

OSRM Route Candidates    PostGIS Bay Candidates

↓                       ↓

└───────────┬───────────┘

↓

┌──────────────┐

│ CP-SAT       │

│ OPTIMIZER    │

└──────┬───────┘

↓

Vehicle + Route +

Bay + Time Slot

↓

┌──────────────┐

│ DISPATCH     │

└──────┬───────┘

↓

Driver / Fleet / City UI

↓

GPS + Incidents

↓

Re-optimization

# 25. LEVEL-1 DFD

┌─────────────────────┐

│ DATA SOURCES         │

│ Orders / GPS         │

│ Weather / Incidents  │

│ OSM / GTFS           │

└──────────┬──────────┘

↓

┌─────────────┐

│ P1 INGEST   │

│ Validate    │

│ Map Match   │

└──────┬──────┘

↓

┌─────────────┐

│ P2 PREDICT  │

│ XGBoost     │

└──────┬──────┘

↓

┌─────────────┐

│ P3 OPTIMIZE │

│ CP-SAT      │

└──────┬──────┘

↓

┌─────────────┐

│ P4 DISPATCH │

│ Socket.IO   │

└──────┬──────┘

↓

┌────────────┼────────────┐

↓            ↓            ↓

City Console   Fleet Ops   Driver App

### Data stores

D1 = PostgreSQL + PostGIS

D2 = Redis

D3 = Event / Audit Log

# 26. MUNICIPAL ICCC INTEGRATION

NexFlow must integrate with existing ICCC infrastructure, not replace it.

Existing Municipal ICCC / TMC

↓

NexFlow Adapter Layer

↓

Freight Prediction

↓

Curb + Route Optimization

↓

Fleet + Driver Dispatch

↓

Existing ICCC Dashboard

Potential deployment customers/partners are:

- municipal ICCCs,

- Traffic Management Centres,

- smart-city authorities,

- fleet/logistics operators.

KMC/KMDA and Delhi Traffic Police should be described as potential deployment partners/examples, not current partners.

# 27. GOVERNMENT ALIGNMENT

NexFlow is aligned with:

PM GatiShakti

National Logistics Policy

ULIP

The alignment is conceptual and architectural.

The Government of India's DPIIT material describes PM GatiShakti as supporting multimodal connectivity and coordinated infrastructure planning, while the National Logistics Policy explicitly promotes technology adoption and data-driven decision support. ULIP is part of the national logistics digitization ecosystem.

# 28. ULIP-ALIGNED ADAPTER

Do not falsely claim production ULIP access.

Use:

“ULIP-aligned adapter contract; production integration is authorization-gated.”

Example:

{

"sourceSystem": "NEXFLOW",

"eventType": "VEHICLE_UPDATE",

"eventTime": "2026-09-05T10:30:00Z",

"vehicleNo": "WB01XX0001",

"location": {

"lat": 22.5726,

"lon": 88.3639

},

"consignmentId": "C-1042",

"cargoStatus": "OUT_FOR_DELIVERY",

"load": {

"units": 12,

"weightKg": 84

},

"sourceVersion": "1.0"

}

This is an internal adapter contract designed for interoperability, not a claim that this JSON is the official ULIP schema.

# 29. DATA MODEL

## USER

user_id PK

name

role

email

password_hash

created_at

## FLEET

fleet_id PK

operator_id FK

name

status

## VEHICLE

vehicle_id PK

fleet_id FK

capacity_kg

status

geom

## DRIVER

driver_id PK

vehicle_id FK

phone

status

last_sync

## DELIVERY

delivery_id PK

pickup_geom

drop_geom

window_start

window_end

priority

weight_kg

zone_id

status

## ROUTE_PLAN

route_id PK

vehicle_id FK

distance_m

eta_seconds

geometry

status

## BAY

bay_id PK

zone_id FK

geom

status

## BAY_SLOT

slot_id PK

bay_id FK

delivery_id FK

start_time

end_time

status

## ROAD_SEGMENT

segment_id PK

geom

status

speed_profile

## INCIDENT

incident_id PK

segment_id FK

type

severity

status

created_at

## PREDICTION

prediction_id PK

entity_id

type

value

confidence

horizon

created_at

# 30. ER DIAGRAM

USER

|

| 1:N

↓

FLEET

|

| 1:N

↓

VEHICLE

|

| 1:1

↓

DRIVER

VEHICLE

|

| 1:N

↓

DELIVERY

|

| 1:N

↓

BAY_SLOT

|

| N:1

↓

BAY

VEHICLE

|

| 1:N

↓

ROUTE_PLAN

ROAD_SEGMENT

|

| 1:N

↓

INCIDENT

|

| 1:N

↓

PREDICTION

DELIVERY

|

| 1:N

↓

PREDICTION

VEHICLE

|

| 1:N

↓

TELEMETRY

# 31. DATABASE DESIGN PRINCIPLE

Use:

PostgreSQL = source of truth

PostGIS = spatial intelligence

Redis = real-time state

This is preferable to using a document database as the main operational store because the project requires:

- relational integrity,

- scheduling,

- constraints,

- transactional assignment,

- spatial operations,

- auditability.

# 32. REAL DATA STRATEGY

The biggest weakness to avoid is:

“We only use synthetic data.”

Instead use four categories.

## A. Real Open Geospatial Data

OpenStreetMap.

Use real road geometry for Burrabazar/Posta.

## B. Real Open Transit Data

Delhi Open Transit Data.

The official portal publishes GTFS static transit information and documents realtime vehicle-position access for authorized users.

Kochi Metro also publishes GTFS-related mobility data.

## C. Real Weather Data

Use Open-Meteo for pilot-area weather signals.

## D. Simulated Operational Data

Simulation remains necessary for:

- freight orders,

- delivery demand,

- vehicle GPS,

- loading-bay occupation,

- incidents.

The simulation must be clearly labeled.

# 33. DATA PROVENANCE LABELS

Every dataset should have:

LIVE_EXTERNAL

OPEN_STATIC

OPERATOR_FEED

SIMULATED

Example:

OSM road geometry

→ OPEN_STATIC

Open-Meteo weather

→ LIVE_EXTERNAL

Driver simulator

→ SIMULATED

Municipal partner feed

→ OPERATOR_FEED

This makes the project credible.

# 34. LIVE DATA FEEDS

## OpenStreetMap

Use for:

- road network,

- road geometry,

- intersections,

- navigation graph.

Remember to provide proper OpenStreetMap attribution.

## Delhi Open Transit Data

Use GTFS static data to validate GTFS ingestion and transit interoperability.

Realtime vehicle positions require authorized access.

## Kochi Metro Open Data

Use GTFS static and realtime feeds according to the official access/usage terms.

## Open-Meteo

Use:

forecast

precipitation

temperature

wind

for weather-aware features.

## TomTom

Keep as an optional connector when API credentials and quota are available.

The prototype must not depend on it.

# 35. GTFS INGESTION

GTFS ZIP

↓

Extract files

↓

Validate:

agency.txt

routes.txt

trips.txt

stops.txt

stop_times.txt

↓

Normalize

↓

Store in PostgreSQL/PostGIS

↓

Spatial index

↓

Expose internal transit API

# 36. VEHICLE GPS SIMULATOR

Generate:

vehicle_id

timestamp

lat

lon

speed

heading

accuracy

sequence_number

Send every few seconds.

Example:

{

"vehicleId": "V-102",

"timestamp": "2026-09-05T10:32:18Z",

"lat": 22.5724,

"lon": 88.3638,

"speed": 17.4,

"heading": 182,

"accuracy": 8,

"seq": 18292

}

# 37. DELIVERY SIMULATOR

Each delivery contains:

delivery_id

pickup

destination

window_start

window_end

priority

weight

zone

service_duration

Generate peak demand patterns.

For example:

Morning

Medium

Afternoon

High

Evening

Very High

# 38. LOADING-BAY MODEL

Each loading bay should store:

bay_id

location

status

vehicle_type_allowed

max_service_time

zone

Possible states:

AVAILABLE

RESERVED

OCCUPIED

BLOCKED

MAINTENANCE

# 39. BAY SLOT ENGINE

A bay slot is:

Bay ID

+

Start Time

+

End Time

+

Delivery

Example:

Bay: B-15

Delivery: D-102

Start: 17:35

End: 17:45

Status: RESERVED

# 40. LIVE INCIDENT SYSTEM

The incident API should support:

POST /api/incidents

Example:

{

"type": "ROAD_CLOSURE",

"segmentId": "SEG-184",

"severity": "HIGH"

}

The system then:

Mark segment CLOSED

↓

Invalidate routes

↓

Generate new OSRM candidates

↓

Re-run CP-SAT

↓

Dispatch new routes

# 41. LIVE DEMO SCRIPT

The strongest demonstration should be deterministic.

## Step 1

Open city dashboard.

Show:

Vehicles

Deliveries

Loading Bays

Freight Pressure

## Step 2

Run baseline routing.

Record:

idle time

distance

late orders

bay turnover

## Step 3

Show active vehicles.

## Step 4

Trigger:

ROAD CLOSURE

## Step 5

The selected OSM road segment becomes blocked.

## Step 6

OSRM regenerates route candidates.

## Step 7

CP-SAT re-optimizes.

## Step 8

Socket.IO pushes route changes.

## Step 9

Vehicles animate to new routes.

## Step 10

Show:

Previous Route

↓

Invalidated

↓

New Route

↓

New Bay Slot

↓

Updated ETA

# 42. DRIVER APP

Driver sees:

CURRENT TRIP

Order: D-102

Destination:

Posta Market

Bay:

B-15

Window:

17:35–17:45

ETA:

17:38

Route:

ACTIVE

When re-routed:

ROUTE UPDATED

Reason:

Road closure

New ETA:

17:42

# 43. OFFLINE DRIVER CACHE

This feature must be treated as a core reliability function.

The driver device stores:

- current route,

- current bay slot,

- current delivery list,

- last accepted route version,

- pending GPS records,

- last synchronization timestamp.

# 44. STORE-AND-FORWARD

Network Lost

↓

Use Cached Route

↓

Continue Delivery

↓

Queue GPS Events

↓

Retry Connection

↓

Upload Queued Events

↓

Server Acknowledges

↓

Reconcile Latest Route

# 45. SMS FALLBACK

Use SMS only as a low-bandwidth fallback.

Example:

NEXFLOW ALERT:

Bay B-15 reserved 17:35–17:45.

Route R-214 updated.

Reply ACK or HELP.

For the prototype, simulate the provider if a production SMS provider is not available.

# 46. FAILURE / RESILIENCE MATRIX

## Case 1 — Driver misses loading window

Detection

↓

Current time > grace threshold

↓

Grace period

↓

Release slot

↓

Find next feasible slot

↓

Notify driver/operator

## Case 2 — Network failure

Heartbeat timeout

↓

OFFLINE MODE

↓

Cached route + bay slot

↓

Store GPS locally

↓

SMS fallback

↓

Synchronize later

## Case 3 — Bay occupied unexpectedly

Bay conflict

↓

Mark occupied

↓

Find nearest feasible bay

↓

Reassign slot

↓

Notify driver

## Case 4 — Stale GPS

Timestamp validation

↓

If stale:

use last known position

↓

mark uncertainty

↓

do not trigger aggressive reroute

↓

human override available

# 47. SECURITY

Implement:

- JWT authentication.

- RBAC.

- HTTPS.

- Input validation.

- Rate limiting.

- Helmet.js.

- CORS control.

- Secret management.

- Audit logging.

- Request IDs.

- API versioning.

Roles:

ADMIN

FLEET_OPERATOR

DRIVER

ANALYST

# 48. API STRUCTURE

## Authentication

POST /api/auth/login

POST /api/auth/register

POST /api/auth/refresh

## Vehicles

GET /api/vehicles

GET /api/vehicles/:id

POST /api/vehicles

PUT /api/vehicles/:id

POST /api/vehicles/:id/location

## Deliveries

GET /api/deliveries

POST /api/deliveries

GET /api/deliveries/:id

PUT /api/deliveries/:id

## Bays

GET /api/bays

GET /api/bays/nearby

POST /api/bays

POST /api/bays/:id/reserve

## Incidents

GET /api/incidents

POST /api/incidents

PUT /api/incidents/:id

## Optimization

POST /api/optimize

GET /api/optimize/:runId

POST /api/optimize/replan

## Predictions

GET /api/predictions/demand

GET /api/predictions/traffic

GET /api/predictions/eta

## Adapter

POST /api/adapter/events

# 49. FASTAPI AI SERVICE

Endpoints:

POST /predict/demand

POST /predict/traffic

POST /predict/eta

POST /optimize

Example:

Node.js

↓

FastAPI

↓

XGBoost

↓

Prediction

↓

Node.js

# 50. SOCKET.IO

Channels:

city-admin

fleet-{fleetId}

driver-{driverId}

Events:

vehicle:update

route:update

bay:update

incident:new

eta:update

optimization:complete

driver:offline

driver:online

# 51. FRONTEND STRUCTURE

## Command Center

Displays:

- map,

- fleet positions,

- freight pressure,

- bay utilization,

- incidents,

- alerts,

- KPI cards.

## Fleet Operations

Displays:

- vehicles,

- drivers,

- deliveries,

- route plans,

- bay slots.

## Driver App

Displays:

- route,

- current delivery,

- bay slot,

- ETA,

- offline state.

## Incident Simulator

Provides:

Road Closure

Bay Conflict

Demand Surge

Vehicle Breakdown

## Analytics

Displays:

Idle Time

Bay Turnover

Distance / Order

Late Orders

# 52. PROJECT REPOSITORY STRUCTURE

nexflow/

│

├── apps/

│   ├── web/

│   └── driver/

│

├── services/

│   ├── api/

│   ├── ai/

│   ├── optimizer/

│   └── adapters/

│

├── packages/

│   ├── schemas/

│   ├── geo/

│   └── api-client/

│

├── infra/

│   ├── docker/

│   ├── osrm/

│   └── postgres/

│

├── data/

│   ├── raw/

│   ├── processed/

│   └── scenarios/

│

├── ml/

│   ├── training/

│   ├── models/

│   └── notebooks/

│

├── scripts/

│   ├── seed_demo.py

│   ├── generate_orders.py

│   ├── simulate_gps.py

│   └── trigger_incident.py

│

└── docs/

├── architecture.md

├── api.md

├── runbook.md

└── data-provenance.md

# 53. DEVELOPMENT STRATEGY

Develop in this order:

1. Infrastructure

2. Database

3. Geospatial layer

4. Backend

5. Baseline routing

6. Bay system

7. Optimization

8. AI

9. Realtime

10. Offline driver

11. ICCC adapter

12. Analytics

13. Testing

14. Demo packaging

Do not start with advanced AI.

The optimization workflow must function before the AI becomes sophisticated.

# 54. DEVELOPMENT PHASE 1 — FOUNDATION

Implement:

- Git repository.

- React.

- Node.js.

- FastAPI.

- PostgreSQL.

- PostGIS.

- Redis.

- Docker.

Verify:

Frontend ↔ Node

Node ↔ PostgreSQL

Node ↔ Redis

Node ↔ FastAPI

Node ↔ OSRM

# 55. DEVELOPMENT PHASE 2 — GEOSPATIAL FOUNDATION

Steps:

- Obtain pilot-zone OSM data.

- Import road geometry.

- Normalize road segments.

- Create PostGIS indexes.

- Configure OSRM.

- Test route queries.

- Test nearest-road and nearest-bay queries.

# 56. DEVELOPMENT PHASE 3 — OPERATIONS

Implement:

- fleets,

- vehicles,

- drivers,

- deliveries,

- loading bays,

- bay slots.

At this point the UI should already show:

Vehicles

Deliveries

Bays

on the map.

# 57. DEVELOPMENT PHASE 4 — BASELINE SYSTEM

Before AI optimization, build:

Baseline Routing

Example:

vehicle

↓

nearest delivery

↓

OSRM route

↓

delivery

This gives the baseline required for later comparison.

# 58. DEVELOPMENT PHASE 5 — OPTIMIZATION

Implement:

Route candidates

+

Bay candidates

+

Vehicle assignments

+

Delivery time windows

+

Capacity

+

Road closures

Then run CP-SAT.

# 59. DEVELOPMENT PHASE 6 — AI

Implement XGBoost after the operational pipeline is stable.

Training:

Historical / replay data

↓

Feature engineering

↓

Chronological split

↓

XGBoost

↓

Validation

↓

Model artifact

↓

FastAPI

# 60. DEVELOPMENT PHASE 7 — LIVE DISPATCH

Implement:

optimization result

↓

Node.js

↓

Socket.IO

↓

driver

↓

map animation

# 61. DEVELOPMENT PHASE 8 — OFFLINE

Implement local storage.

A route object should include:

{

"routeVersion": 14,

"routeId": "R-214",

"geometry": "...",

"bayId": "B-15",

"windowStart": "17:35",

"windowEnd": "17:45"

}

Driver retains this until a newer route version is synchronized.

# 62. DEVELOPMENT PHASE 9 — ICCC ADAPTER

Create:

external event

↓

schema validation

↓

canonical event

↓

event log

↓

prediction/optimization

Do not directly couple the core domain logic to government-specific field names.

# 63. TESTING STRATEGY

## Unit tests

Test:

- bay conflict,

- capacity,

- delivery windows,

- closure detection,

- ETA calculations.

## Integration tests

Test:

Node → FastAPI

Node → PostgreSQL

Node → Redis

Node → OSRM

## Optimization tests

Every returned route must satisfy all mandatory constraints.

## Realtime tests

Test:

- disconnect,

- reconnect,

- duplicate events,

- stale route versions.

## Offline tests

Test:

- network loss,

- cache recovery,

- telemetry queue,

- synchronization.

# 64. KPI FRAMEWORK

The SIH proposal uses these targets as hypotheses, not achieved results.

## Target Hypothesis 1

−18% Last-mile idle time

Expected secondary impact:

idle time ↓

→ idle fuel consumption ↓

→ emissions ↓

## Target Hypothesis 2

+25% Loading-bay turnover

Meaning:

more completed deliveries

per curb-hour

## Target Hypothesis 3

−10% Distance per order

Expected effect:

vehicle-km ↓

fuel ↓

maintenance burden ↓

## Target Hypothesis 4

−15% Late orders

Expected effect:

late delivery ↓

failed attempts ↓

penalty exposure ↓

# 65. IMPORTANT KPI HONESTY RULE

Never say:

“NexFlow reduced idle time by 18%.”

unless you have experimentally measured it.

Correct wording:

“−18% is a validation target hypothesis.”

# 66. BASELINE VS NEXFLOW EXPERIMENT

Run the same scenario twice.

## Run A — Baseline

Point-to-point routing

No shared curb optimization

## Run B — NexFlow

Prediction

+

Route candidate generation

+

Vehicle assignment

+

Bay allocation

+

Re-optimization

Keep identical:

orders

vehicles

starting positions

weather

road network

incidents

bay inventory

Then compare.

# 67. KPI FORMULAS

## Idle Time

Total stationary/circulation minutes before service

## Bay Turnover

Completed bay service events

/

Total curb-hours

## Distance per Order

Total vehicle-km

/

Completed deliveries

## Late Orders

Orders delivered outside promised window

/

Total completed orders

# 68. ECONOMIC IMPACT MODEL

Do not claim arbitrary rupee savings.

Instead calculate:

Idle minutes avoided

↓

Fuel avoided

↓

Operating cost avoided

and:

Vehicle-km reduced

↓

Fuel reduced

↓

Fuel + maintenance cost reduced

and:

Late deliveries reduced

↓

Failed attempts reduced

↓

Penalty / reattempt cost reduced

# 69. ENVIRONMENTAL IMPACT MODEL

Idle minutes avoided

↓

Fuel avoided

↓

CO2e avoided

and:

Vehicle-km reduced

↓

Fuel consumption reduced

↓

CO2e reduced

Use validated fuel and emission factors during pilot evaluation.

# 70. BUSINESS MODEL

## B2G — CITY ZONE PRO

Indicative price:

₹5–15 lakh / year / zone

Customer:

- Municipality,

- Smart City authority,

- Municipal ICCC/TMC.

Value:

- freight hotspot forecasting,

- curb management,

- dashboard,

- analytics,

- integration,

- operational support.

# 71. B2B — FLEET PRO

Indicative price:

₹150–300 / active vehicle / month

Customer:

- last-mile delivery platforms,

- logistics operators,

- fleet companies.

Value:

- dynamic routing,

- ETA protection,

- vehicle assignment,

- curb allocation,

- analytics.

# 72. CURB ACCESS

Indicative transaction:

₹10–20 / peak reserved loading slot

Use case:

fleet requests loading slot

↓

NexFlow reserves slot

↓

operator pays transaction fee

This creates a second transaction-based revenue stream.

# 73. PREMIUM ACCOUNT STRATEGY

Premium accounts should provide more than route calculation.

## Enterprise features

multi-zone dashboard

role-based access

API access

historical analytics

SLA monitoring

ICCC connectors

custom business rules

priority support

data retention

advanced reporting

The product should be positioned as:

Urban Freight Operations Infrastructure

rather than simply:

“another delivery app”.

# 74. GO-TO-MARKET STRATEGY

## PHASE 1 — PILOT

Burrabazar/Posta

1 zone

100 vehicles

controlled freight replay

Goal:

prove operational KPI improvement

## PHASE 2 — INTEGRATE

Municipal ICCC/TMC

+

fleet operators

+

curb-management stakeholders

Goal:

plug NexFlow into existing systems

## PHASE 3 — EXPAND

multiple zones

↓

multiple cities

↓

enterprise fleets

## PHASE 4 — EXTEND

Potential extensions:

- EV charging,

- smart parking,

- public transport,

- emergency mobility,

- multimodal logistics.

# 75. ADOPTION STRATEGY

Never tell a government authority:

“Replace your ICCC with NexFlow.”

Instead:

“Integrate NexFlow into the existing ICCC as an urban-freight intelligence and optimization service.”

This makes the adoption story much more realistic.

# 76. DEPLOYMENT ARCHITECTURE

AWS

|

┌────────────┴─────────────┐

↓                          ↓

React App                  Node API

|

┌────────┼────────┐

↓        ↓        ↓

Postgres  Redis    OSRM

PostGIS

|

↓

FastAPI

|

XGBoost + CP-SAT

# 77. CLOUD STRATEGY

For the prototype:

React

→ static/cloud hosting

Node.js

→ AWS service

FastAPI

→ cloud service

PostgreSQL/PostGIS

→ managed PostgreSQL

Redis

→ managed Redis

OSRM

→ self-hosted container

Keep external paid traffic services optional.

# 78. OBSERVABILITY

Track:

solver_ms

objective_value

route_version

driver_heartbeat

prediction_confidence

bay_conflict_count

stale_gps_count

adapter_errors

This helps debug the system and provides evidence during pilot evaluation.

# 79. CRITICAL FAILURE RUNBOOKS

## OSRM unavailable

Use:

cached candidate routes

and switch temporarily to degraded mode.

## Redis unavailable

Use PostgreSQL state and reduce realtime frequency.

## Optimizer unavailable

Retain:

last feasible solution

and switch to baseline routing.

## Weather feed unavailable

Use:

last cached weather

and mark source as stale.

## Driver disconnected

Use:

offline cache

+

SMS fallback

# 80. DEMO DATA STRATEGY

The demo should have fixed scenarios.

## Scenario A

Normal operation.

## Scenario B

Demand surge.

## Scenario C

Bay conflict.

## Scenario D

Road closure.

## Scenario E

Network failure.

## Scenario F

Stale GPS.

This makes the system easy to demonstrate and test.

# 81. BEST LIVE DEMO SCENARIO

Use:

Burrabazar/Posta

+

20 vehicles

+

50 deliveries

+

10 loading bays

Then:

Road Closure

↓

OSRM Route Invalidation

↓

CP-SAT Reoptimization

↓

Socket.IO Dispatch

↓

Vehicle Animation

The judge should visibly see the route change.

# 82. DEVELOPMENT TIMELINE

## Week 1

Infrastructure

Database

OSM

OSRM

Basic map

## Week 2

Vehicles

Deliveries

Bays

Baseline routing

## Week 3

CP-SAT

Bay scheduling

Incident re-routing

## Week 4

XGBoost

Driver app

Socket.IO

Offline mode

## Week 5

ICCC adapter

ULIP-aligned payload

Analytics

## Week 6

Testing

Benchmarking

Documentation

Deployment

Demo hardening

# 83. 36-HOUR RAPID BUILD PLAN

0–2 h

Infrastructure

2–6 h

PostGIS + OSM + OSRM

6–10 h

Vehicles + Deliveries

10–14 h

Baseline routing

14–19 h

CP-SAT optimizer

19–23 h

XGBoost

23–27 h

Incident + rerouting

27–30 h

Offline driver

30–33 h

KPI dashboard

33–35 h

Demo hardening

35–36 h

Backup + rehearsal

# 84. DEFINITION OF DONE

The MVP is complete when:

- OSM road geometry loads.

- OSRM routes work.

- Vehicles appear on the map.

- Deliveries can be created.

- Loading bays can be reserved.

- Baseline routes can be generated.

- CP-SAT produces a feasible joint plan.

- Road closure invalidates affected plans.

- New routes are generated.

- Socket.IO delivers updates.

- Driver cache works offline.

- GPS can synchronize afterward.

- ULIP-aligned JSON validates.

- KPI comparison works.

- The complete demo is reproducible.

# 85. PROJECT QUALITY RULES

## Rule 1

Never claim an integration that does not exist.

## Rule 2

Never claim an achieved KPI before measurement.

## Rule 3

Always separate:

MVP

from

Production Roadmap

## Rule 4

Use real/open data wherever possible.

## Rule 5

Label simulation explicitly.

## Rule 6

Keep the demo deterministic.

## Rule 7

Use the optimization engine as the technical differentiator.

# 86. JUDGE QUESTIONS AND ANSWERS

## Why isn't this Google Maps?

Google Maps solves routing for individual trips. NexFlow jointly considers vehicle assignment, route, delivery time window and loading-bay capacity.

## Where is the AI?

XGBoost predicts demand, ETA and traffic risk. These predictions feed the optimization engine.

## Why CP-SAT?

The decision system contains binary assignment, scheduling, capacity and exclusivity constraints. CP-SAT is practical for the MVP.

## Why not ST-GCN?

XGBoost provides a stable baseline for the initial data volume. ST-GCN becomes useful when enough road-graph history is available.

## What happens when the bay is occupied?

The bay is invalidated, a new feasible bay/time slot is generated and the affected assignment can be re-solved.

## What happens when the internet fails?

The driver continues using Offline Driver Cache; telemetry is stored locally and synchronized later, with SMS as a fallback.

## Do you have ULIP production access?

Do not claim it.

Answer:

“We have implemented a ULIP-aligned internal adapter contract. Production ULIP integration is authorization-gated.”

## Where did the 18% improvement come from?

Answer:

“It is a target hypothesis, not a claimed experiment result. We will validate it through matched baseline-versus-NexFlow replay experiments.”

# 87. FINAL PRODUCT POSITIONING

The one-line positioning is:

NexFlow predicts urban freight bottlenecks and jointly allocates road routes and loading-bay access so fleets can move goods with less avoidable waiting, distance and lateness.

The deeper positioning is:

NexFlow is an urban freight intelligence and optimization layer that integrates with existing municipal command infrastructure instead of replacing it.

# 88. LONG-TERM VISION

NexFlow can eventually expand from:

Urban Freight

to:

Urban Mobility Infrastructure

Possible future modules:

Freight

+

Parking

+

EV charging

+

Public transport

+

Emergency vehicles

+

Road maintenance

+

Smart curb management

# 89. RECOMMENDED FINAL ARCHITECTURE

MUNICIPAL ICCC

↑

|

ICCC ADAPTER

↑

|

┌───────────────────────┐

│       NEXFLOW         │

└──────────┬────────────┘

|

┌──────────────┴─────────────┐

↓                            ↓

DATA / STATE                    AI / OPT

|                            |

PostgreSQL/PostGIS             XGBoost

Redis                          OSRM

CP-SAT

|                            |

└──────────────┬─────────────┘

↓

DISPATCH API

↓

┌──────────┼─────────┐

↓          ↓         ↓

City       Fleet     Driver

Console      Ops       App

|

Offline Cache

|

SMS Fallback

# 90. FINAL SUCCESS STRATEGY

NexFlow should not be judged as:

“an AI traffic app.”

It should be presented as:

A specialized urban-freight optimization system that solves a specific operational problem: the interaction between road congestion and scarce loading-bay capacity.

The successful implementation story should be:

REAL OSM ROAD NETWORK

↓

REAL/OPEN DATA INPUTS

↓

FREIGHT DEMAND

↓

XGBOOST PREDICTION

↓

OSRM ROUTE CANDIDATES

↓

POSTGIS BAY CANDIDATES

↓

CP-SAT JOINT OPTIMIZATION

↓

LIVE DISPATCH

↓

OFFLINE DRIVER RESILIENCE

↓

BASELINE VS NEXFLOW METRICS

↓

MUNICIPAL ICCC INTEGRATION

↓

PREMIUM B2G/B2B BUSINESS MODEL

# 91. REFERENCES

## Government Guidelines

DPIIT — PM GatiShakti / National Logistics Policy / ULIP
https://www.dpiit.gov.in/offerings/schemes-and-services/details/pm-gati-shakti-kjNyATMtQWa

ULIP
https://goulip.in/

## Data

Delhi Open Transit Data
https://otd.delhi.gov.in/documentation/

Kochi Metro Open Data
https://kochimetro.org/open-data/

GTFS Reference
https://gtfs.org/documentation/schedule/reference/

OpenStreetMap
https://www.openstreetmap.org/copyright

Open-Meteo
https://open-meteo.com/en/docs

## Engines

OSRM
https://project-osrm.org/docs/

OR-Tools
https://developers.google.com/optimization

PostGIS
https://postgis.net/documentation/faq/spatial-indexes/

TomTom Traffic API
https://developer.tomtom.com/traffic-api

# 92. FINAL PROJECT CHECKLIST

Before calling the project “ready”, verify:

[ ] Burrabazar/Posta OSM geometry works
[ ] PostGIS spatial indexes created
[ ] OSRM self-hosted
[ ] Baseline routing implemented
[ ] Loading-bay model implemented
[ ] Bay-slot scheduler implemented
[ ] CP-SAT optimizer implemented
[ ] Road closure simulation implemented
[ ] XGBoost baseline implemented
[ ] FastAPI inference implemented
[ ] Socket.IO realtime implemented
[ ] Driver app implemented
[ ] Offline Driver Cache implemented
[ ] Store-and-forward implemented
[ ] SMS fallback adapter prepared
[ ] ICCC adapter implemented
[ ] ULIP-aligned JSON implemented
[ ] Baseline experiment implemented
[ ] KPI dashboard implemented
[ ] GitHub repository organized
[ ] Live demo deployed
[ ] API documentation available
[ ] QR code linked to final resources
[ ] No unsupported government-access claims
[ ] No unsupported KPI claims
[ ] All simulation data clearly labeled

# 93. THE ONE-SENTENCE PITCH

NexFlow is an AI-powered urban freight intelligence platform that predicts bottlenecks and jointly optimizes vehicle routes and loading-bay access, enabling logistics operators and existing municipal ICCCs to reduce avoidable waiting, distance and delivery delays without replacing the city's existing infrastructure.

NEXFLOW — ADDENDUM

Execution, Governance & Delivery Enhancements (Sections 94–100)

Continuation of: NexFlow — End-to-End Project Implementation, Architecture, Strategy and Execution Plan (Team NexGen, SIH26205). Paste these sections after Section 93 in the existing document.

Why this addendum exists: the base document is already unusually complete for a hackathon submission — it correctly separates MVP from production roadmap, is honest about KPI targets vs. measured results, and includes a real algorithmic formulation (CP-SAT decision variables, constraints, objective) rather than hand-waving. The seven sections below fill the specific gaps that remain: who does the work, how the demo actually gets on your machine, what it will cost to run, how personal data is handled, what could derail the six-week plan, and how the team performs on stage.

## 94. TEAM ROLES & RESPONSIBILITY MATRIX

Assign every module to a named owner before Week 1 starts. A plan with no owners is a plan nobody is accountable for.

| Role | Owner | Primary Responsibility | Core Stack |
| --- | --- | --- | --- |
| Team Lead / PM | <name> | Scope control, sprint tracking, judge-facing narrative, SIH portal submissions | — |
| Backend Lead | <name> | Node.js/Express API, auth, PostgreSQL/PostGIS schema, Socket.IO events | Node, Postgres |
| AI/Optimization Lead | <name> | XGBoost models, FastAPI inference service, OR-Tools CP-SAT formulation | Python, FastAPI |
| Frontend Lead | <name> | React command-center dashboard, map layers, KPI cards | React, Mapbox/Leaflet |
| Mobile/Driver App | <name> | Driver PWA, offline cache, store-and-forward sync | React/PWA |
| DevOps / Infra | <name> | Docker Compose, OSRM self-hosting, cloud deployment, CI | Docker, AWS |
| QA / Data | <name> | Test scenarios A–F, demo data generation, baseline-vs-NexFlow experiment runs | pytest, scripts |

If the team has fewer than seven members, merge roles rather than leave one unowned — e.g. Frontend Lead can also own Mobile/Driver App; DevOps can also own QA/Data. Never leave AI/Optimization or Backend without a single accountable owner, since those two modules block everything downstream.

## 95. LOCAL DEVELOPMENT SETUP

Concrete, copy-paste-able setup so any team member can run the full stack locally in one command. Place this at infra/docker/docker-compose.yml.

docker-compose.yml

version: "3.9"
services:
  postgres:
    image: postgis/postgis:16-3.4
    environment:
      POSTGRES_DB: nexflow
      POSTGRES_USER: nexflow
      POSTGRES_PASSWORD: nexflow_dev
    ports: ["5432:5432"]
    volumes: ["pgdata:/var/lib/postgresql/data"]
 
  redis:
    image: redis:7-alpine
    ports: ["6379:6379"]
 
  osrm:
    image: osrm/osrm-backend:latest
    command: osrm-routed --algorithm mld /data/kolkata.osrm
    volumes: ["./osrm-data:/data"]
    ports: ["5000:5000"]
 
  api:
    build: ../../services/api
    env_file: ../../.env
    depends_on: [postgres, redis, osrm]
    ports: ["4000:4000"]
 
  ai:
    build: ../../services/ai
    env_file: ../../.env
    depends_on: [postgres]
    ports: ["8000:8000"]
 
  web:
    build: ../../apps/web
    depends_on: [api]
    ports: ["5173:5173"]
 
volumes:
  pgdata:

.env.example

DATABASE_URL=postgresql://nexflow:nexflow_dev@postgres:5432/nexflow
REDIS_URL=redis://redis:6379
OSRM_URL=http://osrm:5000
AI_SERVICE_URL=http://ai:8000
JWT_SECRET=change_me_before_deploy
NODE_ENV=development
PORT=4000

First-time setup commands

git clone <repo-url> nexflow && cd nexflow
cp .env.example .env
 
# download & preprocess pilot-zone OSM extract (Burrabazar/Posta bounding box)
python scripts/seed_demo.py --zone burrabazar
 
# build OSRM graph (one-time, ~2-5 min for a district-sized extract)
docker run -t -v $(pwd)/infra/osrm-data:/data osrm/osrm-backend \
  osrm-extract -p /opt/car.lua /data/kolkata.osm.pbf
docker run -t -v $(pwd)/infra/osrm-data:/data osrm/osrm-backend \
  osrm-partition /data/kolkata.osrm
docker run -t -v $(pwd)/infra/osrm-data:/data osrm/osrm-backend \
  osrm-customize /data/kolkata.osrm
 
docker compose -f infra/docker/docker-compose.yml up --build
 
# then seed simulated vehicles/deliveries/bays
python scripts/generate_orders.py --count 50 --zone burrabazar
python scripts/simulate_gps.py --vehicles 20

## 96. STARTER CODE STUBS

Three skeletons that turn the architecture diagrams into a running scaffold on Day 1, instead of spending the first two days re-deriving interfaces already decided above.

96.1 OR-Tools CP-SAT skeleton (services/optimizer/solve.py)

from ortools.sat.python import cp_model
 
def solve(deliveries, vehicles, bays, time_slots, weights):
    model = cp_model.CpModel()
    u = {}  # u[j, v] = 1 if delivery j assigned to vehicle v
    y = {}  # y[j, b, t] = 1 if delivery j gets bay b at slot t
 
    for j in deliveries:
        for v in vehicles:
            u[j.id, v.id] = model.NewBoolVar(f"u_{j.id}_{v.id}")
        for b in bays:
            for t in time_slots:
                y[j.id, b.id, t] = model.NewBoolVar(f"y_{j.id}_{b.id}_{t}")
 
    # each delivery assigned to exactly one vehicle
    for j in deliveries:
        model.Add(sum(u[j.id, v.id] for v in vehicles) == 1)
 
    # vehicle capacity
    for v in vehicles:
        model.Add(sum(j.weight * u[j.id, v.id] for j in deliveries) <= v.capacity)
 
    # bay exclusivity: no two overlapping deliveries share a bay+slot
    for b in bays:
        for t in time_slots:
            model.Add(sum(y[j.id, b.id, t] for j in deliveries) <= 1)
 
    late = {j.id: model.NewIntVar(0, 3600, f"late_{j.id}") for j in deliveries}
    objective = sum(weights['late'] * late[j.id] for j in deliveries)
    model.Minimize(objective)
 
    solver = cp_model.CpSolver()
    solver.parameters.max_time_in_seconds = 5.0
    status = solver.Solve(model)
    return status, solver, u, y

96.2 FastAPI inference endpoint (services/ai/main.py)

from fastapi import FastAPI
from pydantic import BaseModel
import xgboost as xgb
 
app = FastAPI()
demand_model = xgb.Booster()
demand_model.load_model("models/demand_v1.json")
 
class DemandRequest(BaseModel):
    zone: str
    hour: int
    weekday: int
    orders_last_15m: int
    orders_last_1h: int
    rainfall: float
 
@app.post("/predict/demand")
def predict_demand(req: DemandRequest):
    features = [[req.hour, req.weekday, req.orders_last_15m,
                 req.orders_last_1h, req.rainfall]]
    pred = demand_model.predict(xgb.DMatrix(features))
    return {
        "zone": req.zone,
        "predicted_orders_30m": float(pred[0]),
        "confidence": 0.88,
    }

96.3 Express route + Socket.IO dispatch (services/api/routes/optimize.js)

const router = require('express').Router();
const { io } = require('../socket');
const { runOptimizer } = require('../lib/optimizerClient');
 
router.post('/optimize/replan', async (req, res) => {
  const { incidentId } = req.body;
  const result = await runOptimizer({ trigger: 'incident', incidentId });
 
  result.affectedVehicles.forEach(v => {
    io.to(`driver-${v.driverId}`).emit('route:update', {
      routeId: v.newRouteId,
      routeVersion: v.routeVersion,
      reason: 'ROAD_CLOSURE',
      newEta: v.newEta,
    });
  });
 
  io.to('city-admin').emit('optimization:complete', {
    runId: result.runId,
    objectiveValue: result.objectiveValue,
    solverMs: result.solverMs,
  });
 
  res.json(result);
});
 
module.exports = router;

## 97. COST & INFRASTRUCTURE BUDGET ESTIMATE

Indicative monthly cost for keeping the pilot demo live post-hackathon (single-zone, low traffic). Judges increasingly ask this; having a number ready signals the team has thought past the demo.

| Component | Service | Est. Monthly Cost | Notes |
| --- | --- | --- | --- |
| Compute (API + AI) | AWS EC2 t3.medium x2 | ₹3,500–5,000 | Node API + FastAPI, can share one instance at pilot scale |
| Database | AWS RDS PostgreSQL (PostGIS) | ₹2,500–4,000 | db.t3.micro sufficient for single-zone pilot |
| Cache | AWS ElastiCache Redis | ₹1,500–2,500 | Smallest node type |
| OSRM | Self-hosted on API instance | ₹0 extra | No separate paid routing API needed |
| Object storage | S3 (logs, model artifacts) | ₹200–500 | Negligible at pilot scale |
| Domain + SSL | Route53 / Let's Encrypt | ₹100–300 | Annual domain cost amortized |
| SMS fallback (optional) | Twilio / MSG91 | ₹0.15–0.30 per SMS | Pay-per-use, only for offline fallback |
| TOTAL (single zone, pilot) | — | ≈ ₹8,000–12,500 / month | Scales roughly linearly per additional zone until multi-tenant optimization is added |

## 98. DATA PRIVACY & COMPLIANCE

NexFlow handles driver location data and delivery personal information. Map this explicitly to India's Digital Personal Data Protection Act, 2023 (DPDP Act) rather than leaving it implicit — this is an easy, low-cost credibility point with judges from a government-adjacent hackathon.

| Data Category | Handling | DPDP-Relevant Note |
| --- | --- | --- |
| Driver GPS location | Stored in Redis (hot) + PostgreSQL (audit log); retained only for active route duration + fixed audit window | Location is personal data; collect only while a route is active, purge after retention window |
| Driver contact (phone) | Used only for SMS fallback dispatch | Collected with explicit consent at driver onboarding; not shared with third parties |
| Delivery recipient address | Used for routing/bay assignment only | Minimize to what routing needs; do not retain full customer PII beyond the delivery lifecycle |
| Fleet operator business data | Isolated per-tenant in the B2B model | No cross-tenant data sharing without explicit agreement |
| ICCC/ULIP adapter payloads | Anonymized/aggregated where possible before external transmission | Municipal integration should not leak individual driver identity unnecessarily |

Practical steps to state in the report and be ready to demonstrate:

- A documented data retention policy (e.g. raw GPS purged after 30 days, aggregated KPIs retained indefinitely).

- Driver consent captured at onboarding for location tracking and SMS contact.

- Role-based access control (already specified in Section 47) enforced so ANALYST roles see aggregated data, not raw driver identity, by default.

- A named data controller/contact point once the pilot moves beyond simulation into a real municipal partnership.

## 99. PROJECT RISK REGISTER

Distinct from the system Failure/Resilience Matrix (Section 46), which covers runtime failures. This covers project-delivery risk — things that threaten hitting the six-week/36-hour plan itself.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| CP-SAT solve time grows too slow as scenario size increases | Medium | High | Cap horizon to 30-60 min rolling window; set solver time limit (5s) and fall back to last feasible solution |
| OSRM self-hosting/OSM extract setup takes longer than planned | Medium | Medium | Do this in Week 1 / Hour 2-6 first, before any dependent feature; keep a pre-built OSRM data volume as backup |
| XGBoost model quality poor due to limited real historical data | High | Medium | Use simulation-generated training data explicitly labeled as such; do not overstate model accuracy to judges |
| Team member unavailability mid-hackathon | Medium | Medium | Cross-train: every module has a primary + secondary owner (see Section 94 matrix) |
| Live demo network/venue Wi-Fi failure | Medium | High | Rehearse with a fully offline/local fallback build; record a backup demo video |
| Scope creep — adding Modules B/C features mid-build | High | Medium | Lock MVP scope (Section 6) before Day 1; anything extra goes to Production Roadmap only |
| Overclaiming KPI/ULIP/ICCC access to judges | Low | High | Follow the KPI Honesty Rule (Section 65) and Judge Q&A (Section 86) verbatim — rehearse the wording |

## 100. GRAND FINALE / PITCH DELIVERY NOTES

Execution quality is judged as much as code quality. A few notes specific to SIH-style panel judging:

- Open with the one-sentence pitch (Section 93), not the tech stack. Judges remember the problem framing, not the acronym list.

- Let one person drive the live demo and one person narrate — don't hand the keyboard back and forth mid-demo.

- When triggering the road-closure demo scenario (Section 81), narrate what judges should watch for before you click, not after — 'watch this vehicle's route change in the next 3 seconds' beats a silent click.

- Have the KPI Honesty Rule wording (Section 65) memorized verbatim by whoever answers judge questions — this is the single most common way ambitious student teams lose credibility.

- Keep a recorded backup demo video queued and ready in case of live network failure at the venue — never let infrastructure risk become the story.

- If asked 'what did you actually build vs. simulate,' answer immediately and specifically (real OSM road geometry + real GTFS/weather feeds vs. simulated vehicles/orders/incidents) rather than being vague — the Definition of Done checklist (Section 84) gives you this answer ready-made.

- Close by restating the adoption story (Section 75): integration with existing ICCC infrastructure, not replacement — this is the line that separates a plausible government pilot from a student toy.

End of Addendum.